Department of Computer Science and Engineering

(IoT Cyber Security with Block Chain)

B.Tech. Sem: VII Subject: Software Testing and Quality Analysis

Experiment 1

Name: Hiren Darji

SAP ID: 60019230114

Aim: -

# Test Plan for Cloud-based Collaborative Code Editor

## 1. Test Plan Identifier

TCCCE-001-2025

## 2. Introduction

This test plan outlines the strategy, resources, schedule, and scope for testing the Cloud-based Collaborative Code Editor CodeCollab. CodeCollab is a web application enabling multiple users to write, edit, and manage code files collaboratively with real-time synchronization, user authentication, cloud storage, secure access, and project/file management.

Testing ensures the application is robust, user-friendly, performant under load, and meets security and business requirements.

## 3. Test Items

- User Authentication (signup, login, logout).

- Real-time collaborative code editing.

- Project management (create, rename, delete).

- File system (folders, files: create, edit, delete, organize).

- Editor functionalities (syntax highlighting, autocompletion, code formatting, undo/redo).

- Multi-language code support.

- User profile management.

- Cloud storage (Firebase integration, data persistence).

- Network/disconnection handling.

- Browser compatibility.

- Security (auth/session, XSS/CSRF prevention).

- UI/UX: dark/light modes, responsive design.

## 4. Features to be Tested

- Authentication

  - Valid/significant/invalid sign-up, login, logout.

  - Error and alert handling.

- Dashboard

  - Project listing, recent file history, quick project/file access.

- Projects

  - Create, rename, delete projects.

  - Add/remove collaborators.

  - Open and display correct project data.

- File & Folder Management

  - Create, view, rename, delete files and folders.

  - Drag-and-drop hierarchy (if supported).

  - File/folder organization.

  - File language type switching.

- Code Editor

  - Syntax highlighting for supported languages.

  - Real-time updates between multiple users (cursor, text, selection sync).

  - Conflict handling for simultaneous edits.

  - Autocomplete and code formatting.

- Collaboration

  - Multi-user edits in same file/project.

  - Permission control on files/folders.

- Profile

  - View/update display name, avatar.

  - Correct email display; email invariant.

- Error Handling & Feedback

  - All action confirmations, loading indicators, and error popups.

- Cloud Storage

  - Auto-save of files/projects to Firebase.

  - Data fetched correctly after refresh or from another device.

- Security

  - Only authorized users access respective resources.

  - Secure API and data transmission.

- Cross-Browser & Responsive Design

  - Chrome, Firefox, Edge, Safari.

  - Desktop and mobile device responsiveness.

## 5. Features Not to be Tested

- External API services not yet implemented (third-party file storage, advanced analytics).

## 6. Approach

- Manual Functional Testing:

  - Each UI flow and edge case exercised by QA.

  - Coverage for positive/negative scenarios.

- Automated Testing:

  - Regression suite for auth, project/file CRUD, API endpoint validation.

- Performance Testing:

  - Simulate many concurrent users editing a file/project; measure sync latency, UI responsiveness, Firebase data throughput.

- Security Testing:

  - Manual auth bypass attempts, fuzz testing on endpoints.

- Compatibility/Accessibility Testing:

  - Use accessibility tools; test in multiple browsers/devices.

## 7. Entry and Exit Criteria

Entry Criteria:

- Code freeze for current release.

- All critical bugs from previous cycles resolved.

- Test environment (dev/staging) deployed and accessible.

- Approved, documented test cases available.

Exit Criteria:

- 100% execution of planned test cases.

- No critical/major open defects blocking workflows.

- Test summary report delivered and signed off by QA Lead and Project Manager.

## 8. Suspension & Resumption Criteria

- Test cycle suspended if any critical/blocker bug halts basic usage (e.g., login fails, editor doesn’t load).

- Testing resumes once blocking defects are resolved/verified and build is stable.

## 9. Test Deliverables

- Master Test Plan document.

- Detailed Test Case documents.

- Defect/bug logs and reports.

- Daily/weekly test execution reports.

- Final QA signoff summary.

## 10. Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Planning | 2025-08-14 | 2025-08-17 |
| Test Design | 2025-08-18 | 2025-08-22 |
| Environment Setup | 2025-08-23 | 2025-08-25 |
| Test Execution | 2025-08-26 | 2025-09-09 |
| Defect Reporting | 2025-08-26 | 2025-09-09 |
| Regression/Closure | 2025-09-10 | 2025-09-12 |
| Final Signoff | 2025-09-13 | 2025-09-14 |

## 11. Roles and Responsibilities

| Role | Name | Responsibilities | Signature |
| --- | --- | --- | --- |
| Test Manager | Hiren Darji | Oversees the entire testing strategy, ensuring alignment with project goals and timely delivery of quality assurance milestones | [Signature] |
| QA Lead | Shourya Tamboskar | Leads the QA team by defining test processes, coordinating test efforts, and ensuring comprehensive coverage of functional and non-functional requirements | [Signature] |
| Test Engineer | Devarsh Chandiwade | Designs and executes test cases to validate collaborative editing features and real-time synchronization functionality | [Signature] |
| Test Engineer | Parth Shethia | Focuses on automation and performance testing to ensure scalability, responsiveness, and seamless user experience in the cloud environment | [Signature] |

## 12. Environmental Needs

- Latest Chrome, Firefox, Edge, Safari browsers.

- Stable, fast Internet connection.

- Firebase dev database with seeded test users and data.

- Node.js server running latest build.

- Multiple test accounts (admin, collaborator, regular user).

- Desktop, tablet, and mobile test devices.

## 13. Risks and Mitigation

- Real-time Sync: Network lags or conflicts—mitigate via robust backend testing and fallback logic.

- Third-Party Libraries: Unexpected updates/changes—lock dependency versions, frequent upgrade reviews.

- Concurrency Issues: Data merge issues—implement/verify conflict resolution logic.

- Cloud Outage: Firebase/Cloud error—graceful error messaging to client, retry/backoff.

- Security: Unauthorized file/data access—periodic pentesting, strict permission checks.

## 14. Approval

Prepared by: Hiren Darji
Date: 2025-08-14